## Slide 1: GweedoreDP
Brandon N Beckwith, Jeremy M Collings, Eric A Edwards, Lisa Grocki,
Sowmya Thimmaiah Muddena, Lakshmi M Nagaraju, Gary Pinel

## Slide 2: GweedoreDP Overview
What is GweedoreDP?
It is an LYIT team project to demonstrate the team has gained an understanding of the DevOps model of Continuous Improvement/Continuous Delivery using an Agile Methodology.
What is CI/CD?
Continuous integration (CI) and continuous delivery (CD) embody a culture, a set of operating principles, and a collection of practices that enable application development teams to deliver code changes more frequently and reliably. (1)
What is Agile?
Agile software development is centered round the idea of iterative development, where requirements and solutions evolve through collaboration between self-organizing cross-functional teams.
The ultimate value in Agile development is that it enables teams to deliver value faster, with greater quality and predictability. (2)

## Slide 3: Problem Statement
Problem Statement:
The GweedoreDP (development partnership) has asked Team Marvel to build a web application to provide meeting rooms, administrative services and coronavirus related resources links and information.
Due to the district having to close its parish offices and the urgency of the getting information to the public about Coronavirus resources the final project delivery date has been set as June 26, 2020. The GweedoreDP is asking Team Marvel to deliver functionality in phases rather than waiting to the end of the project.
The district of Gweedore is using emergency funding for this project and asks Team Marvel to reduce costs when ever possible.

## Slide 4: Problem Solution
Problem Solution:
Team Marvel has adapted an agile approach to this project which will be comprised of seven sprints.
All issues, user stories and sprint information will be logged in Trello. https://trello.com/b/wVBCAwD8/gweedoredp
All source code and project documentation will be stored in GitHub.
https://github.com/rlennon/GweedoreDP
Java will be the source code coding language using a Maven Framework.
Testing software will be Junit.
Code vulnerability scanning tool be Sonar Cube (or Amazon Inspector).

## Slide 5: Why did we choose these technologies?
We have chosen to use Amazon’s AWS cloud computing services to host the web application for the following reasons;
Reduced Cost, no physical hard ware will be required to host the application. Amazon’s pricing model is based on fee for service. If the district of Gweedore choses to discontinue the application, there is no penalty to do so.
Scalability, the Amazon instance Team Marvel has set up has automatic scalability and load balancing installed.

## Slide 6: The Developmental Process
Maven Web Application
GitHub
Junit & Sonar Cube
Pass Build

## Slide 7: Project Timeline
Project definition and requirements
Project Deminstration and Turnover
Continuous Deployment
Increased Capabilities
Monitoring, Security, Testing
Jenkins pipeline to EC2
Maven Project and Local Jenkins Pipeline
Where we are
Week 1
Week 2
Week 6
Week 4
Week 3
Week 7
Week 5
Completed
Milestone

## Slide 8: Project Status and Challenges
Progress Status:
  In Panic Mode
Challenges:
  Solutions require using a wide range of technologies (AWS, Jenkins, Github)

## Slide 9: Learnings
Github – Web based Code repository and version configuration tool for Distributed platform.
Jenkings – CI/CD tool to automate the deployment using pipelines and trigger jobs.
Junits – Unit testing tool to do the JAVA code testing. This is commonly used for development of test-driven development
Cucumber – Tool to automate the testing / Test scripts are written in cucumber.
SonarQube – Tool to scan and check for code warning and errors.
Fortify Scan – Tool to look for code security and
TWS – This is a scheduling tool to schedule run of JAVA batch listener threads.

## Slide 10: Thank you! Questions?

## Slide 11: References
https://www.infoworld.com/article/3271126/what-is-cicd-continuous-integration-and-continuous-delivery-explained.html
https://www.cprime.com/resources/what-is-agile-what-is-scrum/